Walchand College of Engineering, Sangli

Computer Science & Engineering

Third Year

Course Name:

Software Engineering Tools

Course Code: 5CS351

Assignment No-3

Name : Akash Babu Misal

PRN: 21520005

Title - Study of Project Management Tool (Jira)

Q 1 . Create a project (give name of your project) in Jira, use template as Scrum and add your team members into this project.

Q 2 . Create an Epic into above project (main requirement of your project, e.g Creating a web application for student result generation).

Q 3. Create at least 5 user stories with respect to above epic for your project.

Q 4 Create at least 2 subtasks for every user story. Assign user stories to your team members.

Q 5 Create sprints for every use stories and prioritize them according to your tasks. Assign time period for every user story.

Q 6 Update the status of some user stories as To Do, In Progress or Completed according to sprints (add appropriate comments).

Q 7 . Create a bug/issue for respective user story and epic and assign to respective member.

Q 8 Display reports (Burnup chart, Burndown chart) w.r.t your created project.